## Vumane Kamanga 222865369

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| Sprint 2: U5 hi-fi mockups; B5 cancellation/rescheduling; B6 email notifications; F5 booking flow UI. | Planned 12–16 Oct: B5, B6, F5, U5. Actual status for these dates not confirmed. | No verified completions dated 12–16 Oct in the accessible Trello activity. |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Prioritize Sprint 2 work: booking flow UI (F5), cancellation/rescheduling (B5), email notifications (B6), and account/booking-history mockups (U5). |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Not verifiable from the available Trello cards; confirm with the team whether any untracked work occurred. |
| - What do we need to finish as a team? | Integrate booking UI with the booking API; confirm booking status handling and notification requirements; review mockups. |
| - Are there any bottlenecks or blockers to the flow of work? | Dependencies: F5 requires B4 and U4; B5 requires B4; B6 requires B5. Actual blockers were not recorded in the accessible evidence. |

LOGBOOK — PLANNED-WORK RECONSTRUCTION (verify before submission)

| Date: | 12 October 2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | Sprint 1 work was scheduled to finish on 9 Oct; no stand-up completion record is available for 12 Oct. |
|  | - What am I planning to complete between now and the next standup? | Begin Sprint 2: work on F5 booking flow UI and B5 booking cancellation/rescheduling; start U5 mockups. |
|  | - What are my impediments (or risks or problems)? | F5 depends on the booking API (B4) and booking mockups (U4). Confirm both are ready. |

| Date: | 13 October 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | F5 and B5 were scheduled to be underway, but no dated completion is verifiable. |
|  | - What am I planning to complete between now and the next standup? | Continue service/date/time-slot selection and confirmation UI; continue booking status and rescheduling logic. |
|  | - What are my impediments (or risks or problems)? | Potential integration mismatch between UI time slots and backend booking availability; not a confirmed blocker. |

| Date: | 14 October 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | B5 was scheduled for completion on 14 Oct; completion on that day is not verified. |
|  | - What am I planning to complete between now and the next standup? | Review B5 cancellation/rescheduling and double-booking prevention; continue F5 and U5. |
|  | - What are my impediments (or risks or problems)? | B6 cannot proceed smoothly until B5 booking status behaviour is agreed; confirm B5 outcome. |

| Date: | 15 October 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | F5 had a planned due date of 15 Oct; completion on that day is not verified. |
|  | - What am I planning to complete between now and the next standup? | Test the F5 booking confirmation flow and start B6 email confirmation/reminder notifications. |
|  | - What are my impediments (or risks or problems)? | B6 depends on B5. Email integration and notification triggers may need testing; no actual blocker documented. |

| Date: | 16 October 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | B6 was scheduled for completion on 16 Oct; no dated completion evidence was found. |
|  | - What am I planning to complete between now and the next standup? | Review B6 email confirmation/reminders; check F5/B5 integration; prepare handover for next week. |
|  | - What are my impediments (or risks or problems)? | Confirm delivery and tests of notifications and booking workflows; no actual issue is documented. |

Source note: Based on accessible SHEZZ | Beauty Studio - Sprint Backlog (https://trello.com/b/LD3BBGdb/shezz-beauty-studio-sprint-backlog). The screenshot references a different Trello board that could not be accessed. The accessible board’s cards were created/updated on 27 October and show planned task dates, not contemporaneous daily stand-up evidence. Replace planned statements with your actual work before submitting.